LTKK

Lappeenranta University of Technology

Department of Information Technology

Project Plan

Time Accounting Software

Author: 	Alexander Kanavin

Student number: 0242537

E-mail: kanavin@lut.fi

Supervisors:

Yana Selioukova

Email: Yana.Selioukova@lut.fi

Jan Voracek

E-mail: jan.voracek@lut.fi

Lappeenranta, Finland

# 2002

# Project Goal[2]

Main task is to manage the project that implements the time accounting software.

The purpose of the time accounting software is to assist in recording the working hours usedfor different projects and reporting these hours to different people. The key functionality ofthe software is storing the time usage data, allowing easy insertion of data, and creation ofstandard reports.

It has been decided that the first version will be implemented with MS-Excel 2000 since allthe current personnel use it already. Thus there are no extra costs involved in taking the software in use and the needed learning time should be minimal, too. The current operating system is Win2000. It has also been already decided that the whole software must be included in one MS-Excel workbook (xls) file. This way the management of the system should be easier – especially since one company standard is that all the software have a version and date stamp or dialog easily accessible from every application.

The key functionality for the software is the data insertion, monthly report as an appendix to customer bills, and two graphic presentations of the time used for each project. The first one is a cumulative time during the project lifetime and the other one is a pie chart showing how the time is distributed between different activities. The time accounting software has currently only one interface to other systems, which is an ASCII file for copying the project data to company central project base.

The future versions of the software could include multiple project handling and shared database for simultaneous users. However, for this first version it is sufficient to handle only a single project by one user to assure timely entry in the markets.

# Stakeholders[2]

This project will consist of customer and supplier representatives.

Jan Voracek plays the role of a customer’s IT manager and represents the customers. I will be the supplier’s project manager. Since the project is so small I will also be the only software engineer assigned to it. However, I may have access to my company specialists that are willing to discuss the possible problems with me. Despite that I will need to implement all the solutions myself.

The customer’s IT manager is ordering the time accounting software for their engineers. These end users are busy and they have no time to communicate with me. The IT manager expects me to present a feasible solution to their problem that can be easily taken in use.

# Resources

Human:

Project manager and Software engineer – Alexander Kanavin

IT Manager – Jan Voracek

Teaching Assistant – Yana Selioulova

Outside consultants – Viacheslav Izosimov

Software:

MS Excel 2000 – as application platform for the project

MS Word 2000 – for write reports and complete documentations.

MS Windows 2000 – operating system for the project.

Hardware:

IBM PC compatible system

Literature:

1. Pressman, R. S.: Software Engineering, A Practitioner's Approach (European adaptation, fifth edition). McGraw Hill, 2000.

2. Software engineering classics : best practices for building great software and great software teams. Redmond (WA) : Microsoft Press, 1998

3. IEEE standard for project management plans, ANSI/IEEE standard 1058-1988.

4. Software Engineering Homepage http://www.it.lut.fi/kurssit/02-03/010752000/

5. Excel Tutorials http://lacher.com/toc.htm

6. VBA Tutor Lessons http://www.vbatutor.com/vbatutor.htm

7. MSDN Online Search http://search.microsoft.com/default.asp?siteid=us/dev

# Schedule[2]

Table 1. Preliminary schedule for the project

| Date | Project topic | Task |
| --- | --- | --- |
| 4.09 | Introduction | Introduction to the project: goal, tasks andmain issues |
| 11.09 | Start-up | Study project related documents in project web pages |
| 19.09 | Project plan | Goal, stakeholders, and schedule for the project |
| 26.09 | Project plan | Resources, risks, and constraints; used time and acknowledgements; questions |
| 4.10 | Project plan deliverable |  |
| 9.10 | Requirements documentation | Current and desired state descriptions, viewpoints |
| 16.10 | Requirements documentation | Scenarios, requirements, constraints; questions |
| 30.10 | Requirements documentation deliverable |  |
|  | Architecture | Do the architectural design for the software |
|  | Software qualityassurance | Plan software quality assurance, e.g. testing |
|  | Software configuration management | Software configuration management questions |
| 20.11 | Implementation plan deliverable |  |
|  | Implementation | Implement the project software in practice |
|  | Testing | Test the software project in practice |
|  | Binder | Compile the project binder; questions |
| 12.12 | Project binder deliverable |  |

# Deliverables

- Project plan, deadline is 04.10.

- Requirement documentation, deadline is 30.10.

- Implementation plan, deadline is 20.11.

- Project binder deliverable, deadline is 12.12.

# Risks[1]

#### Table 2 – evaluation of possible risks

| Risk type | Possible risks – description and evaluation |
| --- | --- |
| Technology | The software to be written is very simple, therefore the probability of technical problems, such as bugs in Excel or insufficient performance of software is low. |
| People | Programming technology under office application is new for me. Also now I have weak knowledge of Visual Basic because this area is very far from my prgramming experience. However I'm able to learn new tools quickly, therefore the likelihood of these kind of risks is medium. |
| Organisational | Not applicable – there’s no organisation. |
| Tools | I see no real risks that are connected with development tools. |
| Requirements | I will work with only one customer (Jan Voracek). Jan has very good knowledge and understanding of the project area. Therefore the risk is low. |
| Estimation | The risks of over- or underestimating the deadlines and complexity of development steps are quite high. |

# Constraints

The software should operate under Excel 2000 spreadsheet package and use English as the interface language. The customers did not set any other product constraints.

# Acknowledgements

Thanks to Jan Voracek for very interesting lectures on Software Engineering.

Also I would like to thank Yana Selioukova for her help with this project.

Special thanks go to Viacheslav Izosimov who answered many questions I had about various sections of this document.

# Total Time Used for the Course so Far

Apart from the lectures and excercies that take 4 hours every week, I have also spent

2 hours preparing for the excercises on 24.09, and also 2 hours writing this document on 1.11 and 3 hours on 3.11.

# References

[1] Ian Sommerville “Software Engineering”, 6th edition. Chapter 4

[2] Project-based software engineering,

http://www.it.lut.fi/kurssit/02-03/010752000/ind_project.html